Team 5 | CSC 4350 Software Engineering

Booking Website for Salon Businesses

Team Members:

1. Brian Le (Bao Le)

2. Guillermo Clara (GC)

3. Jisoo Park (JP)

4. Aleeza Iftikhar (AI)

5. Jennie Vu (JV)

Project Management Webpage:

<https://trello.com/invite/team5workspace14/69eb331073da49e59747a0c51ad109fa>

| ID | Story ID | Story Name | Short Description/Task | Story # and details | Spring Cycle Number | Resources working | Hardware or Software | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | Navigation Bar | Create Homepage Navigation bar which has the following Items:  1. Home  2. Login  3. Contact us | Story 1, Paragraph 2 | SC1 | BL,JV,AI | Software | Completed |
| 2 | 1 | Navigation Bar | Create a coherent About Page which explains the website’s purpose and policies. It also includes the types of services each business is able to provide through this website. | Story 1, Paragraph 3 | SC2 | JV,AI, BL | Software | Completed |
| 3 | 2 | Business Creation | Start your business here button  Page has-  { Full name, Password, Email, Sign up button/ if you already have account (Sign In button) | Story 2, Paragraph 1 | SC1 | JV | Software | Completed |
| 4 | 2 | Business Creation | Create a Start business webpage  Page has-{First name, Last name, Password, Business name, Business Category(Salon, beauty, Nail ect ), ,Business address, Business Contact information, Employees, Types of products} | Story 2, Paragraph 2 | SC 1 | JV,AI | Software | completed |
| 5 | 2 | Business Creation | Implemented DB models (Tables) | Story 2, Paragraph 2 | SC 1 | GC, JP | Software | Completed |
| 6 | 2 | Business Creation | Create handler for get and post requests | Story 2, Paragraph 4 | SC 2 | GC, JP | Software | Working on |
| 7 | 2 | Business Creation | ‘All done’ button at the bottom of the Start business webpage | Story 2, Paragraph 4 | SC 2 |  | Software | Not Started |
| 8 | 3 | Customer Experience, Create appointment | Create available salon page/list | Story 3, Paragraph 2 | SC 1 | JV,BL | Software | Completed |
| 9 | 3 | Customer Experience, Create appointment | Create a provided services page which is available for view for each business. Each service will have a button that will redirect the user to a booking page. | Story 3, Paragraph 2 | SC 3 | JV,BL | Software | Not Started |
| 10 | 3 | Customer Experience, Create appointment | Create a web page dedicated to appointment booking. It will have information about what type of service the customer wants, the date/time of the appointment, and an employee selection page. | Story 3, Paragraph 3 | SC 2 | JV | Software | Completed |
| 11 | 3 | Customer Experience, Create appointment | A link is created after the user clicks booking the appointment button | Story 3, Paragraph 4 | SC 3 | JV | Software | Not Started |
| 12 | 4 | Customer Experience, Search Bar | Create a DB/Table for list of services and business accounts | Story 4, Paragraph 2 | SC 1 | GC, JP | Software | Completed |
| 13 | 5 | Customer Experience, Appointment Cancellation | Implement a way to send emails to the customers which contain a dedicated link to appointment details page | Story 5, Paragraph 2 | SC 3 | BL, JV | Software | Not Started |
| 14 | 5 | Customer Experience, Appointment Cancellation | Create a confirmation page which includes type of service booked, appointment date/time, and a cancel appointment button | Story 5, Paragraph 3 | SC 2 | JV.BL | Software | Completed |
| 15 | 5 | Customer Experience, Appointment Cancellation | Create a post request handler in this page so that when the appointment cancel button is clicked it will change the db. | Story 5, Paragraph 3 | SC 3 | JP | Software | Not Started |
| 16 | 5 | Customer Experience, Appointment Cancellation | Create a Table with all appointment information | Story 5, Paragraph 3 | SC 2 | GC, JP | Software | Completed |
| 17 | 6 | Business Creation Experience, Employee management | CRUD operations on Business and Employee tables | Story 6, Paragraph 1 | SC 2 | GC, JP | Software | Not Started |
| 18 | 6 | Business Creation Experience, Employee management | Create Business dashboard | Story 6, Paragraph 2 | SC2, SC3 | AI | Software | In Progress |
| 19 | 6 | Business Creation Experience, Employee management | Create an Employee edit page with a list of employees and an option to edit/delete/add an employee. | Story 6, Paragraph 2 | SC 3 | AI | Software | In progress |